TALLY READING

GDPR Code Changes

Implementation Plan

Scratch IT LTD

Prepared: 25 February 2026

Document ref: GDPR-CODE-PLAN-001

# Overview

This document details the code changes required to bring Tally Reading into full compliance with UK GDPR. Each section covers a discrete workstream with implementation steps, affected files, and priority. Items are ordered by GDPR risk — highest priority first.

The changes fall into a new database migration (0025), route-level endpoint additions, middleware enhancements, frontend UI updates, and scheduled task additions. Many already have partial implementations; this plan addresses the gaps.

| Metric | Value |
| --- | --- |
| Total workstreams | 8 |
| New migration file | migrations/0025_gdpr_compliance.sql |
| New route file | src/routes/dataRights.js |
| Estimated total effort | 3–5 development days |
| High priority items | 4 (must-have before schools go live) |
| Medium priority items | 3 |
| Low priority items | 1 |

# 1. Database Migration

Create migrations/0025_gdpr_compliance.sql to add all GDPR-related columns and tables in a single migration. This underpins every other workstream.

### Schema Changes

| Table | Column | Type | Purpose |
| --- | --- | --- | --- |
| students | processing_restricted | INTEGER DEFAULT 0 | Article 18 restriction flag |
| students | ai_opt_out | INTEGER DEFAULT 0 | Per-student AI opt-out |
| organizations | consent_given_at | TEXT (datetime) | When school accepted DPA terms |
| organizations | consent_version | TEXT | Version of DPA accepted |
| data_rights_log | (new table) | See below | Audit trail for SAR / erasure requests |

### data_rights_log Table

Dedicated table for tracking data subject rights requests, separate from the general audit log. This gives you a clear, queryable record for ICO reporting if needed.

| Column | Type | Notes |
| --- | --- | --- |
| id | TEXT PK | UUID |
| organization_id | TEXT NOT NULL | Tenant scoping |
| request_type | TEXT NOT NULL | access ¦ erasure ¦ rectification ¦ restriction ¦ portability |
| subject_type | TEXT NOT NULL | student ¦ user |
| subject_id | TEXT NOT NULL | FK to students or users |
| requested_by | TEXT | User who initiated the request |
| status | TEXT DEFAULT pending | pending ¦ in_progress ¦ completed ¦ rejected |
| completed_at | TEXT | When the request was fulfilled |
| notes | TEXT | Free-text notes on the request |
| created_at | TEXT DEFAULT now | Request timestamp |

# 2. Hard Delete — Right to Erasure

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Add DELETE /api/students/:id/erase endpoint | High | Medium | routes/students.js |
| Hard-delete reading_sessions for student | High | Low | routes/students.js |
| Hard-delete student_preferences | High | Low | routes/students.js |
| Hard-delete the student row itself | High | Low | routes/students.js |
| Add DELETE /api/users/:id/erase endpoint | High | Medium | routes/users.js |
| Revoke refresh tokens + hard-delete user | High | Low | routes/users.js |
| Log erasure in data_rights_log | High | Low | routes/students.js, users.js |
| Add confirmation step (require ?confirm=true) | Medium | Low | routes/students.js, users.js |

### Implementation Notes

The existing soft-delete endpoints (PUT is_active = 0) should remain for day-to-day use. The new /erase endpoints are specifically for GDPR Article 17 requests and perform irreversible hard deletion.

- Guard the endpoint with requireAdmin() — only admins and owners should process erasure requests.

- Delete in order: reading_sessions → student_preferences → students (respecting FK constraints).

- Use a D1 batch() call (within the 100-statement limit) to make it atomic.

- Write to data_rights_log with request_type = 'erasure' before performing the delete.

- Return a 200 with a summary of deleted record counts (not the deleted data itself).

Important: Audit log entries referencing the deleted student/user should be anonymised (replace entity_id with 'erased') rather than deleted, so the audit trail of the erasure action itself is preserved.

# 3. Subject Access Request Export

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Add GET /api/students/:id/export endpoint | High | Medium | routes/students.js |
| Include student profile data | High | Low | routes/students.js |
| Include all reading_sessions with book titles | High | Medium | routes/students.js |
| Include student_preferences (genres) | High | Low | routes/students.js |
| Include relevant audit_log entries | Medium | Low | routes/students.js |
| Return as JSON with Content-Disposition header | High | Low | routes/students.js |
| Add GET /api/users/:id/export for staff SAR | Medium | Medium | routes/users.js |
| Log SAR in data_rights_log | High | Low | routes/students.js, users.js |

### Implementation Notes

Article 15 requires providing all personal data held on a data subject in a commonly used, machine-readable format. JSON is ideal for this.

### Student export payload structure:

- student: name, class, year group, reading levels, SEN/PP/EAL/FSM flags, notes, created/updated dates

- preferences: array of genre preferences

- reading_sessions: array with date, book title, book author, assessment, notes, recorded_by

- audit_trail: array of audit log entries referencing this student

- metadata: export date, organization name, data controller identity

Access control: requireAdmin() for student exports (schools process their own SARs). requireOwner() for user exports.

# 4. Processing Restriction Flag

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Add processing_restricted column (migration) | High | Low | migrations/0025 |
| Add PUT /api/students/:id/restrict endpoint | High | Low | routes/students.js |
| Block session creation for restricted students | High | Medium | routes/students.js |
| Block AI recommendations for restricted students | High | Low | routes/books.js |
| Show visual indicator on restricted students | Medium | Medium | StudentCard.js, StudentList.js |
| Log restriction changes in data_rights_log | Medium | Low | routes/students.js |

### Implementation Notes

Article 18 gives data subjects the right to restrict processing. When restricted, you may store the data but must not process it further. In practice this means:

- The student still appears in class lists (storage is permitted)

- No new reading sessions can be recorded against them

- No AI recommendations generated for them

- Existing session data is preserved but excluded from statistics

Check location: Add the restriction check in the session creation handler in routes/students.js (POST /api/students/:id/sessions) and in the recommendations handler in routes/books.js (POST /api/books/recommendations).

# 5. Per-Student AI Opt-Out

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Add ai_opt_out column (migration) | High | Low | migrations/0025 |
| Add toggle in StudentProfile component | High | Medium | StudentProfile.js |
| Check ai_opt_out before generating recommendations | High | Low | routes/books.js |
| Return clear message when opted out | Medium | Low | routes/books.js |
| Exclude opted-out students from batch operations | Medium | Low | services/aiService.js |

### Implementation Notes

This is distinct from processing_restricted. A student can have AI opt-out enabled while still having reading sessions recorded normally. Schools may want to use the reading tracker without AI features for specific students, for example where a parent objects to AI processing.

UI placement: Add a toggle switch in src/components/students/StudentProfile.js alongside existing student settings. Label it clearly: "AI Book Recommendations" with helper text explaining that disabling this prevents the student's reading data from being sent to AI providers.

API check: In routes/books.js at the recommendations endpoint (~line 408), after fetching the student profile, check if ai_opt_out is set. If so, return a 200 with an empty recommendations array and a message field explaining opt-out is active.

# 6. Audit Logging Expansion

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Add auditLog() to student CRUD routes | Medium | Low | routes/students.js |
| Add auditLog() to session creation/deletion | Medium | Low | routes/students.js |
| Add auditLog() to class management routes | Low | Low | routes/classes.js |
| Add auditLog() to book import operations | Low | Low | routes/books.js |
| Add auditLog() to settings changes | Medium | Low | routes/settings.js, organization.js |
| Log data rights requests (SAR, erasure) | High | Low | routes/dataRights.js or inline |

### Implementation Notes

Currently, audit logging only covers user CRUD operations (create, update, delete in routes/users.js). Student operations, session recording, and settings changes are unlogged. For GDPR accountability (Article 5(2)), you need to demonstrate what data was accessed and changed.

Pattern: The existing auditLog() middleware in src/middleware/tenant.js works well. Just add it to the route definitions in the same way it's already used in routes/users.js. For example:

studentsRouter.post('/', requireTeacher(), auditLog('create', 'student'), async (c) => { ... })

Scope: Focus on student and session routes first (High/Medium priority), as these involve children's personal data. Class and book operations are lower priority since they don't directly contain personal data.

# 7. Privacy Policy in App UI

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Add privacy policy link to app footer/Header | Medium | Low | Header.js or App.js |
| Add privacy policy link to LandingPage footer | Medium | Low | LandingPage.js |
| Add privacy link before email signup form | Medium | Low | LandingPage.js |
| Add privacy/terms links to Login page | Medium | Low | Login.js |
| Host privacy policy at /privacy route | Medium | Medium | App.js, new component |

### Implementation Notes

UK GDPR Article 13 requires that privacy information is provided at the point of data collection. The landing page email signup and login page are the two primary collection points.

- Landing page: Add a footer section with links to Privacy Policy and Terms of Service. Add a note near the email signup: "By signing up, you agree to our Privacy Policy."

- Login page: Add a discrete link to the privacy policy below the login form.

- Authenticated app: Add a privacy policy link in the Settings page (SettingsPage.js) or as a persistent footer link.

- Consider serving the privacy policy as a React route (/privacy) that renders the content from docs/gdpr/01-privacy-policy.md, or simply link to a hosted version on your website.

# 8. Remaining Data Retention Items

The daily cron already handles token cleanup, login attempt purging, audit log IP anonymisation, and rate limit cleanup (added 25 Feb 2026). The remaining items are:

| Task | Priority | Complexity | Key Files |
| --- | --- | --- | --- |
| Auto hard-delete soft-deleted students after 90 days | Medium | Low | worker.js |
| Auto hard-delete soft-deleted users after 90 days | Medium | Low | worker.js |
| Auto hard-delete inactive orgs after 90 days | Medium | Low | worker.js |
| Purge R2 book cover cache entries older than 1 year | Low | Medium | worker.js |

### Implementation Notes

The 90-day auto-deletion of soft-deleted records is the most important item here. When a school removes a student or deactivates a user, the soft-deleted record currently sits in the database indefinitely. Add to the scheduled handler:

Delete students where is_active = 0 and updated_at < 90 days ago, cascading through reading_sessions and student_preferences. Same pattern for users (cascade through refresh_tokens). For organizations, check that no active users or students remain before deletion.

Caution: The cascading delete for students should follow the same deletion order as the /erase endpoint (sessions → preferences → student) to respect FK constraints within the D1 batch limit.

# Recommended Implementation Order

Work through these in dependency order. The migration must come first as everything else relies on the new columns and table.

| Step | Workstream | Est. Effort | Depends On |
| --- | --- | --- | --- |
| 1 | Database migration (0025) | 1 hour | Nothing |
| 2 | Hard delete / erasure endpoints | 3–4 hours | Migration |
| 3 | SAR export endpoints | 3–4 hours | Migration |
| 4 | Processing restriction flag | 2–3 hours | Migration |
| 5 | AI opt-out | 2 hours | Migration |
| 6 | Audit logging expansion | 1–2 hours | Nothing |
| 7 | Privacy policy UI links | 1–2 hours | Nothing |
| 8 | Retention automation (soft-delete cleanup) | 1–2 hours | Steps 2–3 (same deletion logic) |

# Testing Guidance

Each workstream should include unit tests in src/__tests__/unit/. Key test scenarios:

- Hard delete: verify all related records are removed, verify audit log entry is created, verify it requires admin role

- SAR export: verify all data categories are included, verify tenant isolation (can't export another org's student), verify JSON structure

- Processing restriction: verify sessions can't be created, verify AI recommendations blocked, verify flag persists across requests

- AI opt-out: verify recommendations return empty when opted out, verify toggle updates the database

- Retention: verify soft-deleted records are purged after 90 days, verify active records are untouched

# Complete File Reference

All files that will be created or modified:

| Action | File | Change |
| --- | --- | --- |
| CREATE | migrations/0025_gdpr_compliance.sql | New columns + data_rights_log table |
| MODIFY | src/routes/students.js | Erase + export + restrict endpoints |
| MODIFY | src/routes/users.js | Erase + export endpoints |
| MODIFY | src/routes/books.js | AI opt-out + restriction checks |
| MODIFY | src/worker.js | Retention cleanup in scheduled handler |
| MODIFY | src/components/students/StudentProfile.js | AI opt-out toggle |
| MODIFY | src/components/students/StudentCard.js | Restriction visual indicator |
| MODIFY | src/components/Header.js | Privacy policy link |
| MODIFY | src/components/LandingPage.js | Privacy policy footer + signup notice |
| MODIFY | src/components/Login.js | Privacy policy link |
| MODIFY | src/routes/classes.js | Add auditLog() middleware |
| MODIFY | src/routes/settings.js | Add auditLog() middleware |
| MODIFY | src/routes/organization.js | Add auditLog() middleware |